Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24884 |
| Project Name | Hear Disease Analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I will collect heart disease dataset from reliable sources. | 2 | High | Team |
| Sprint-1 | Data Collection | USN-2 | As a developer, I will import the dataset into MySQL database. | 1 | High | Team |
| Sprint-2 | Data Preparation | USN-3 | As a developer, I will handle missing values in the dataset. | 3 | Hight | Team |
| Sprint-1 | Data Preparation | USN-4 | As a developer, I will create calculated fields such as BMI categories and age groups. | 3 | Medium | Team |
| Sprint-2 | Data Visualization | USN-5 | As a user, I can view geographical distribution using map. | 4 | High | Team |
| Sprint-2 | Dashboard Development | USN-6 | As a user, I can access an interactive dashboard for analysis.. | 5 | High | Team |
| Sprint-2 | Story Creation. | USN-7 | As a user, I can view analytical story presentation in Tableau. | 5 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 7 Days | 2 Jan 2026 | 07 Jan 2026 | 20 | 10 Jan 2026 |
| Sprint-2 | 20 | 6 Days | 31 Jan 2026 | 02 Feb 2026 | 20 | 11 Feb 2026 |

Velocity:

Total Story Points Completed = 12 + 20 = 32

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 32 / 2

Velocity = 16 Story Points per Sprint

If Sprint duration = 7 days

Average Velocity per Day = 16 / 7 ≈ 2.28 Story Points per Day

Burndown Chart:

A Burndown Chart represents the remaining work versus time in a sprint.

In this project:

- X-axis represents Sprint Days

- Y-axis represents Story Points

- Work gradually decreases from total story points to zero by sprint end date

It helps:

- Track sprint progress

- Identify delays

- Improve team productivity

- Maintain sprint discipline

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

Reference:

- Agile Project Management – Atlassian
https://www.atlassian.com/agile/project-management

- Scrum & Sprint Planning Guide
https://www.atlassian.com/agile/tutorials/sprints

- Story Points & Estimation
https://www.atlassian.com/agile/project-management/estimation

- Burndown Chart Explanation
https://www.atlassian.com/agile/tutorials/burndown-charts

- Scrum Guide Official
https://scrumguides.org

- Agile Alliance Resources
https://www.agilealliance.org/agile101/